# CompTIA Project+ PK0-005 CRAM SHEET

100-Minute Final Review | Focus on YOUR Weak Areas

🎯 SECTION 1: YOUR WEAK AREAS (MEMORIZE THESE FIRST)

Progress Reporting vs Team Touch Points

| Progress Reporting | Team Touch Points |
| --- | --- |
| FORMAL status updates to stakeholders | INFORMAL daily/frequent team check-ins |
| Documents: reports, dashboards, KPIs | Meetings: standups, quick syncs |
| External facing (sponsors, executives) | Internal facing (team members only) |

💡 PROGRESS = External + Formal | TOUCH POINTS = Internal + Informal

The 4 Committees

| Committee | Purpose & When Used |
| --- | --- |
| Oversight Committee | MONITORS project progress, ensures compliance. Reviews at milestones. Executive-level. |
| Project Steering Committee | GUIDES project direction, makes KEY DECISIONS, resolves escalations. Sponsors + stakeholders. MOST COMMON. |
| Refinement Committee | NOT A REAL PROJECT+ TERM. If you see this, it's a distractor. (Backlog refinement is Agile but not a committee) |
| Evaluation Committee | ASSESSES vendor proposals, RFP responses, or project outcomes. Used during procurement or closing. |

💡 STEERING = Drives the ship (decisions) | OVERSIGHT = Watches the ship (compliance) | EVALUATION = Grades the ship (assessments)

Product Owner vs Scrum Master vs Product Manager vs Architect

| Role | Responsibility (Key Words to Look For) |
| --- | --- |
| Product Owner | VOICE OF CUSTOMER. Prioritizes backlog, represents stakeholders, defines acceptance criteria. AGILE ONLY. |
| Scrum Master | SERVANT LEADER. Removes blockers, facilitates ceremonies, protects team from distractions. AGILE ONLY. |
| Product Manager | BUSINESS STRATEGY. Market research, roadmap, product vision. Can exist in both Agile & Waterfall. |
| Architect | TECHNICAL DESIGN. System capabilities, solution design, ensures solutions fit infrastructure limits. |

💡 PO = Customer Voice | SM = Team Protector | PM = Strategy | Architect = Technical Design

Why Print Media Over Real-time Survey for Security Training?

Answer: Print media allows users to REVIEW at their own pace and RETAIN information better.

Key CompTIA concept: Security awareness training is about RETENTION, not real-time engagement.

Real-time surveys: Good for feedback collection, NOT for learning/retention.

💡 Training = Retention = Print/Documents. Surveys = Feedback = Not learning material.

When to Rebaseline (Project 3 weeks behind + over budget)

| Option | When to Use |
| --- | --- |
| ✅ REBASELINE PROJECT | Major deviation that can't be recovered. Creates NEW baseline for realistic future measurement. |
| ❌ Recalculate EVM | EVM tells you WHERE you are vs plan. Doesn't FIX the problem or create new realistic targets. |
| ❌ Revise baseline for each change | Too granular. Defeats purpose of baseline. Only rebaseline for MAJOR deviations. |
| ❌ Re-evaluate risks | Good practice but doesn't address schedule/budget deviation. Risk eval is ongoing anyway. |

💡 REBASELINE = Major deviation, can't recover, need new realistic targets

Ad Hoc Reporting vs Phase Gate Review

| Ad Hoc Reporting | Phase Gate Review |
| --- | --- |
| ON-DEMAND, unscheduled | SCHEDULED at phase boundaries |
| Triggered by issues, stakeholder requests | Occurs between EVERY phase |
| Reactive communication | Go/No-Go decision point |

Real-time Video Communication: Phone vs Chat

CompTIA's Answer: PHONE is correct for real-time video

Why: In Project+ terminology, 'phone' encompasses VIDEO CONFERENCING tools (Zoom, Teams, etc.)

Chat: Refers to TEXT-BASED instant messaging, even if some tools have video

💡 Project+ Phone = Any synchronous audio/video call. Chat = Text only.

🎯 SECTION 2: AGILE vs WATERFALL COMPARISON

| Aspect | WATERFALL | AGILE |
| --- | --- | --- |
| Approach | Sequential, linear phases | Iterative, incremental |
| Planning | Plan-driven, upfront | Adaptive, rolling wave |
| Requirements | Fixed, documented early | Evolving, user stories |
| Change | Formal CCB process | Welcomed, embraced |
| Delivery | Single delivery at end | Incremental deliverables |
| Customer Involvement | Beginning and end | Continuous via Product Owner |
| Testing | Phase after development | Continuous, each sprint |
| Documentation | Comprehensive, formal | Minimal, working software |
| Team Structure | Hierarchical, PM leads | Self-organizing, cross-functional |
| Meetings | Status meetings, phase gates | Daily standups, retrospectives |
| Work Breakdown | WBS → Work packages | Backlog → User stories |
| Estimation | Hours/days, detailed | Story points, relative |
| Progress Tracking | Gantt charts, milestones | Burndown charts, velocity |
| Risk Management | Risk register, formal process | Continuous adaptation |
| Best For | Stable requirements, compliance | Changing requirements, speed |

🎯 SECTION 3: AUTOMATION & CHANGE CONTROL

Cloud vs On-Premises vs CI/CD vs Tiered Architecture

| Term | Automation Benefit | Schedule Flexibility |
| --- | --- | --- |
| CI/CD | HIGHEST. Automated build, test, deploy. Continuous delivery. | HIGHEST. Deploy anytime, fast iterations |
| Cloud Change Control | HIGH. API-driven, scripted deployments, auto-scaling. | HIGH. On-demand resources, rapid provisioning |
| Tiered Architecture | MEDIUM. Separates concerns but doesn't automate deployment. | MEDIUM. Easier to update one tier at a time |
| On-Premises Change Control | LOWEST. Manual processes, physical access, longer cycles. | LOWEST. Hardware lead times, maintenance windows |

💡 CI/CD = Most automated, most flexible. On-prem = Least automated, least flexible.

Why is Cloud a 'Software Installation Option'?

CompTIA's View: Cloud deployment is HOW you install/deliver software to users

Installation Options: On-premises install, cloud-hosted (SaaS), hybrid

Key concept: It's about WHERE the software runs, not just buying infrastructure

💡 Cloud = A way to DEPLOY software. SaaS = Software installed in the cloud.

🎯 SECTION 4: TESTING TYPES (Easy Memory Tricks)

| Test Type | What It Tests | Memory Trick |
| --- | --- | --- |
| Smoke Testing | Basic functionality works. Quick sanity check. Does it turn on? | SMOKE = Does it catch fire? Quick check. |
| Stress Testing | System under EXTREME load. Break point. Max capacity. | STRESS = Push until it BREAKS |
| Regression Testing | New changes didn't break OLD features. Re-test after updates. | REGRESS = Go BACK, test old stuff still works |
| Performance Testing | Speed, responsiveness under NORMAL conditions. Benchmarks. | PERFORM = How well does it perform normally? |
| UAT | End users validate it meets business requirements. Final approval. | UAT = User ACCEPTS? Yes/No |

💡 Smoke = Quick check | Stress = Break it | Regression = Old stuff works | Performance = Normal speed | UAT = User approval

🎯 SECTION 5: PROACTIVE COMMUNICATION vs ALTERNATIVES

Employees Don't Know Policies - What's Missing?

| Option | When to Use |
| --- | --- |
| ✅ Proactively Communicate | FIRST STEP when people don't know. Push information BEFORE problems. Awareness creation. |
| Provide Documentation | Reference material EXISTS but people must KNOW about it first via communication. |
| Perform Training | AFTER awareness. Training develops SKILLS. Communication creates AWARENESS. |
| Perform New Processes | Implementation step. People must KNOW about processes before performing them. |

💡 Don't know = Communication problem. Can't do = Training problem. No reference = Documentation problem.

Change Management: When to Do What

| PM Action | When |
| --- | --- |
| Communicate change statuses | DURING processing. Keep stakeholders informed of progress through CCB. |
| Validate change implementation | AFTER implementation. Verify change works as intended before closing. |
| Update project plan | AFTER CCB approval, BEFORE implementation. Document the approved change. |
| Communicate changes in deployment | BEFORE deployment. Prepare stakeholders for what's coming. |

🎯 SECTION 6: BASELINE & EVM DECISIONS

Revise Baseline vs Rebaseline

| Term | Meaning |
| --- | --- |
| Revise baseline for each change | BAD PRACTICE. Too frequent. Defeats purpose of baseline as stable reference point. |
| Rebaseline the project | MAJOR RESET. Only for significant deviations. Creates new realistic targets. |

💡 Baseline = Stable reference. Rebaseline = Major reset only. Don't revise for every small change.

When to Recalculate EVM

Recalculate EVM: When you need to MEASURE current performance against baseline

Use for: Progress reporting, forecasting completion, identifying variances

NOT for: Fixing problems. EVM diagnoses, doesn't cure.

When to Re-evaluate Risks

Re-evaluate risks: ONGOING throughout project. Not just when problems occur.

Triggers: Phase transitions, major changes, new information, risk events

Remember: Risk management is CONTINUOUS, not a one-time activity.

🎯 SECTION 7: SECURITY & ACCESS TERMS

| Term | When to Use |
| --- | --- |
| Clearance Requirements | Government/classified projects. Security clearance levels (Secret, Top Secret). |
| Need-to-Know Access | Information restricted to those who NEED it for their role. Principle of least privilege. |
| Background Screening | HR hiring process. Criminal checks, reference checks, employment verification. |
| Resource Access & Permissions | System/technical access controls. File permissions, application access, network rights. |

💡 Clearance = Government | Need-to-Know = Information sharing | Background = Hiring | Permissions = Systems

GDPR vs Data Privacy Law: Organization Impact

GDPR: SPECIFIC regulation (EU). Non-compliance = fines up to 4% global revenue.

Data Privacy Law: GENERAL category of regulations (CCPA, HIPAA, etc.)

Organization-specific concern: Which specific law applies depends on your industry, location, and data types.

💡 GDPR = EU specific. Data privacy = Umbrella term for all privacy regulations.

🎯 SECTION 8: LOGS, DATABASES & DEVELOPER TERMS

Issue, Change, Defect Logs Together

Why combined?: Small projects/teams benefit from single tracking system. Less overhead.

When separate?: Large projects with formal change control need separate logs.

Issue logs no 'date fixed': Issues may be ESCALATED or ACCEPTED, not always 'fixed'. Defects get fixed dates.

Data Warehouse vs Database

| Database | Data Warehouse |
| --- | --- |
| Operational, transactional | Analytical, historical |
| Current data, CRUD operations | Historical trends, read-only |
| Normalized structure | Denormalized for speed |

Dashboards from both?: Project+ emphasizes warehouses for dashboards because they're optimized for REPORTING.

Developer Perspective: Client Types

| Term | Developer View |
| --- | --- |
| Marketing Audience | Target users for product features. Drives requirements and UX decisions. |
| Benchmark Client | Reference customer for testing/comparison. 'If it works for them, it works.' |
| Prequalified Vendor | Approved supplier already vetted. Can integrate their tools/APIs quickly. |
| Predetermined Client | Known customer before development starts. Requirements come from them specifically. |

Why Developer Tools = PaaS (not SaaS)

PaaS: Platform + development tools. Developers BUILD on it. (Heroku, AWS Elastic Beanstalk)

SaaS: Complete software for END USERS. No development. (Salesforce, Office 365)

Key difference: PaaS = developers create. SaaS = users consume.

💡 P for Platform, P for Programming. S for Software, S for using Software.

🎯 SECTION 9: PROJECT SUCCESS MEASURES

The Missed Question: What is NOT a Success Measure?

Correct Answer: 'Reduced high-probability risks and making more money' is NOT mentioned in scenario

Why wrong: The scenario described time/cost/scope delivery, stakeholder satisfaction, community impact.

Key lesson: Success measures must be STATED in the scenario. Don't assume financial success.

💡 Only count what's EXPLICITLY mentioned. Risk reduction wasn't in the scenario.

Standard Project Success Measures

- Triple Constraint: Scope, Time, Cost

- Stakeholder Satisfaction

- Quality of Deliverables

- Business Value Delivered

- Team Performance/Satisfaction

🎯 SECTION 10: EVM FORMULAS (MUST KNOW)

| Formula | Calculation | Interpretation |
| --- | --- | --- |
| EV | BAC × % Complete | Value of work done |
| CV | EV - AC | + = Under budget, - = Over |
| SV | EV - PV | + = Ahead, - = Behind |
| CPI | EV ÷ AC | >1 = Efficient, <1 = Over budget |
| SPI | EV ÷ PV | >1 = Ahead, <1 = Behind |
| EAC | BAC ÷ CPI | Forecast total cost |
| ETC | EAC - AC | Cost to finish |
| VAC | BAC - EAC | + = Under, - = Over at completion |
| PERT | (O + 4M + P) ÷ 6 | Weighted average estimate |
| EMV | Probability × Impact | Risk contingency amount |

💡 Variances: + is good. Indexes: >1 is good. EV is always first in subtraction/division.

🎯 SECTION 11: QUICK HITS

Tuckman's Stages

Order: Forming → Storming → Norming → Performing → Adjourning

💡 For Some New Puppies Act (weird)

Risk Responses

Negative (Threats): Avoid, Transfer, Mitigate, Accept (ATMA)

Positive (Opportunities): Exploit, Share, Enhance, Accept (ESEA)

Dependencies

FS: Finish-to-Start. Most common. A finishes before B starts.

SS: Start-to-Start. A starts, then B can start.

FF: Finish-to-Finish. A and B finish together.

SF: Start-to-Finish. Rare. A starts before B can finish.

Resource Optimization

Smoothing: Keeps end date FIXED. Uses float.

Leveling: Can EXTEND end date. Resolves overallocation.

PMO Types

Supportive: Library of info. No enforcement.

Controlling: Monitors, some standards. Middle ground.

Directive: Full authority. Assigns PMs.

Organization Structures

Functional: PM has little authority. Resources report to functional manager.

Matrix: Shared authority. Weak/Balanced/Strong variations.

Projectized: PM has FULL authority over resources.

🚨 EXAM DAY REMINDERS

- Read EVERY answer choice. CompTIA loves 'best' answers.

- Look for PROJECT+ terminology in answers, not real-world terms

- If stuck: eliminate obviously wrong → pick most 'project management' answer

- Committees: Steering = decisions, Oversight = compliance, Evaluation = assessment

- Communication: Don't know = communicate. Can't do = train.

- EVM: Positive variances = good. Indexes >1 = good.

- Rebaseline only for MAJOR deviations. Not every change.

- Product Owner = AGILE only. Voice of customer.

YOU'VE GOT THIS. TRUST YOUR PREPARATION. 🎯